**From:** Vladimir Lombrozo  
**Subject:** WEEK 33 Objectionary

Hi all,

**Last week achievements:**

**lints:**

- Removed comments from test fixtures [#1219]
- Fixed Javadoc formatting for Qulice v0.30.6 [#1220]
- Added a lint for package members without void attributes [#1170]
- Replaced the macOS 15 CI runner with macOS 15 Intel [#1203]
- Fixed unused-alias detection for overlapping prefixes [#1055]
- Bumped typos to v1.49.0 and increased the test timeout [#1194]
- Replaced benchmark workflow path exclusions with an allowlist [#1196]
- Upgraded qulice-maven-plugin to v0.30.1 [#1174]
- Enabled hone workflows [#723]
- Clarified that lints also enforce naming conventions [#1102]

**eo:**

- Moved eo-runtime tests to a separate workflow [#6392]

**Next week plans:**

**Risks:**

**lints:**

- No risks identified [#1222].
- Stricter linting rules may cause Javadoc formatting checks to fail [#1221].
- Package members without void attributes may cause runtime failures when using the implicit receiver form [#1209].
- macOS runner queue delays may slow CI feedback on pull requests [#1204].
- Overlapping target prefixes may cause incorrect unused-alias detection [#1202].
- Insufficient test timeouts may destabilize Windows CI builds [#1200].
- A denylist-based benchmark workflow may trigger unnecessary runs for non-code changes [#1197].
- Stricter Qulice checks may expose code-quality violations and break validation [#1190].
- Conditional guards and JDK-based profile detection may prevent Hone workflows from running as intended [#1189].
- Incomplete documentation may misrepresent the naming conventions enforced by the lints package [#1188].

**eo:**

- No risks identified [#6393].

Best regards,  
Vladimir Lombrozo  
Software Developer  
2026-08-10
------
Closed Pull Requests:
 - title: test(#1219): remove comments from test fixtures, repo: lints, url: https://github.com/objectionary/lints/pull/1222
 - title: style(#1220): fix Javadoc formatting for qulice v0.30.6, repo: lints, url: https://github.com/objectionary/lints/pull/1221
 - title: feat(#1170): add lint for package members without void, repo: lints, url: https://github.com/objectionary/lints/pull/1209
 - title: ci(#6392): move eo-runtime tests to separate workflow, repo: eo, url: https://github.com/objectionary/eo/pull/6393
 - title: ci(#1203): replace macos-15 with macos-15-intel runner, repo: lints, url: https://github.com/objectionary/lints/pull/1204
 - title: fix(#1055): fix unused-alias detection with overlapping prefixes, repo: lints, url: https://github.com/objectionary/lints/pull/1202
 - title: ci(#1194): bump typos to v1.49.0 and increase test timeout, repo: lints, url: https://github.com/objectionary/lints/pull/1200
 - title: ci(#1196): replace benchmark workflow paths-ignore with allowlist, repo: lints, url: https://github.com/objectionary/lints/pull/1197
 - title: build(#1174): upgrade qulice-maven-plugin to 0.30.1, repo: lints, url: https://github.com/objectionary/lints/pull/1190
 - title: ci(#723): Enable hone workflows, repo: lints, url: https://github.com/objectionary/lints/pull/1189
 - title: docs(#1102): clarify that lints also enforce naming conventions, repo: lints, url: https://github.com/objectionary/lints/pull/1188

Open Issues: