**From:** Vladimir Lombrozo  
**Subject:** WEEK 32 Objectionary

Hi all,

## Last week achievements:

### lints:

- Updated jtcop-maven-plugin to v1.4.4 [#1177]
- Fixed the Vale CI check failing on INFO-level violations [#1180]
- Upgraded eo-parser to v0.62.1 and pinned the home version [#1179]
- Optimized the bytes-without-data XSL selector [#978]
- Bumped hone-maven-plugin and excluded JUnit tests [#1124]
- Pinned Java 23 and enabled the pull_request trigger in the Infer workflow [#1144]
- Removed the deep profile from the PIT workflow [#1145]
- Upgraded qulice-maven-plugin to v0.27.9 [#1151]
- Upgraded qulice-maven-plugin to v0.27.8 [#1141]
- Improved benchmark reliability by handling broken pipes, adding failure notices, renaming the timings file, restructuring tests, fixing an NPE, and synchronizing shared CSV access [#1114]
- Added tests for the unsorted-named-attributes lint and introduced a PR benchmark comparison workflow [#1109]

## Next week plans:

## Risks:

### lints:

- No risks identified [#1177].
- Pre-existing INFO-level violations may cause the Vale CI check to fail [#1180].
- Unpinned dependencies may break the reserved CI profile and cause unstable test assertions [#1179].
- Expensive XPath predicate evaluation may degrade performance on large XMIR files [#978].
- No risks identified [#1124].
- Missing Java 23 configuration may cause inconsistent compilation behavior in CI jobs [#1144].
- Test discovery issues in the deep profile may result in 0% reported mutation coverage [#1145].
- No risks identified [#1151].
- No risks identified [#1141].
- Broken pipe signals may cause spurious benchmark workflow failures, while benchmark errors may remain unnoticed [#1114].
- Shared timing-file contention may cause benchmark tests to fail with a NullPointerException [#1114].
- Multiple Tojos instances accessing the same timing file may cause a NullPointerException [#1114].
- Concurrent writes to the shared timings CSV may trigger benchmark test failures and NullPointerExceptions [#1114].
- Nested preceding-sibling lookups may significantly degrade lint performance [#1109].
- No risks identified [#1109].

Best regards,  
Vladimir Lombrozo  
Software Developer  
2026-08-03
------
Closed Pull Requests:
 - title: chore(#1177): update jtcop-maven-plugin to v1.4.4, repo: lints, url: https://github.com/objectionary/lints/pull/1184
 - title: ci(#1180): fix vale CI check failing on INFO-level violations, repo: lints, url: https://github.com/objectionary/lints/pull/1183
 - title: build(#1179): upgrade eo-parser to 0.62.1 and pin home version, repo: lints, url: https://github.com/objectionary/lints/pull/1181
 - title: perf(#978): optimize bytes-without-data XSL selector, repo: lints, url: https://github.com/objectionary/lints/pull/1178
 - title: build(#1124): bump hone-maven-plugin and exclude JUnit tests, repo: lints, url: https://github.com/objectionary/lints/pull/1164
 - title: ci(#1144): pin Java 23 and enable pull_request trigger in infer workflow, repo: lints, url: https://github.com/objectionary/lints/pull/1158
 - title: ci(#1145): remove deep profile from pit workflow, repo: lints, url: https://github.com/objectionary/lints/pull/1157
 - title: build(#1151): upgrade qulice-maven-plugin to 0.27.9, repo: lints, url: https://github.com/objectionary/lints/pull/1152
 - title: build(#1141): upgrade qulice-maven-plugin to 0.27.8, repo: lints, url: https://github.com/objectionary/lints/pull/1142
 - title: ci(#1114): handle broken pipe in benchmark script and add failure notice, repo: lints, url: https://github.com/objectionary/lints/pull/1139
 - title: fix(#1114): rename timings.csv to lint-timings.csv and split benchmark tests, repo: lints, url: https://github.com/objectionary/lints/pull/1137
 - title: test(#1114): consolidate benchmark tests and fix NPE, repo: lints, url: https://github.com/objectionary/lints/pull/1127
 - title: fix(#1114): synchronize shared timings CSV access in benchmarks, repo: lints, url: https://github.com/objectionary/lints/pull/1126
 - title: test(#1109): add tests for unsorted-named-attributes lint, repo: lints, url: https://github.com/objectionary/lints/pull/1113
 - title: ci(#1109): add benchmark comparison workflow for PRs, repo: lints, url: https://github.com/objectionary/lints/pull/1111

Open Issues: